💳 FraudShield AI – Financial Fraud Detection & Analytics Platform

Real-Time Fraud Detection • Risk Scoring • Fraud Analytics • Interactive Dashboard

Title: FraudShield AI – Financial Fraud Detection & Analytics Platform

Subtitle: End-to-End Data Science & Analytics Solution for Fraud Detection, Risk Assessment, and Financial Intelligence

Prepared For: Data Science & Analytics Portfolio Project

Duration: 30 Days

Version: 1.0 Industry Portfolio Edition

1. Business Case & Project Objectives

Mission

Build an intelligent fraud detection platform capable of identifying suspicious financial transactions, generating fraud risk scores, and providing actionable business insights through an interactive dashboard.

The system aims to help banks, fintech companies, and payment platforms reduce financial losses and improve fraud prevention strategies.

Why This Project Matters

Financial fraud costs organizations billions of dollars every year.

Modern financial institutions require:

- Automated fraud detection

- Risk-based transaction monitoring

- Fast fraud investigation

- Data-driven decision making

- Real-time analytics dashboards

FraudShield AI addresses these challenges using machine learning and analytics.

Business Impact Targets

Fraud Detection Performance

- Detect 90%+ fraudulent transactions

Risk Assessment

- Generate transaction risk scores from 0–100

Operational Efficiency

- Reduce manual investigation workload by 30–40%

Dashboard Performance

- Interactive dashboard with fast response time

Non-Functional Requirements

- Model Recall ≥ 90%

- Precision ≥ 85%

- F1 Score ≥ 0.85

- Dashboard load time < 5 seconds

- Reproducible ML pipeline

2. Core Functional Requirements

| ID | Capability | Description | Success Metric |
| --- | --- | --- | --- |
| F-01 | Data Cleaning | Handle missing values, duplicates, outliers | Clean dataset |
| F-02 | Exploratory Analysis | Identify fraud patterns and trends | Insight report |
| F-03 | Feature Engineering | Create meaningful fraud indicators | Improved model performance |
| F-04 | Fraud Detection | Classify transactions as fraud/genuine | High Recall |
| F-05 | Risk Scoring | Assign risk score to transactions | Accurate ranking |
| F-06 | Dashboard Analytics | Interactive business intelligence dashboard | Real-time insights |
| F-07 | Transaction Explorer | Search and filter transactions | User-friendly interface |
| F-08 | Prediction Center | Predict fraud on new transactions | Instant results |

3. Technology Stack – 2026

| Layer | Technology |
| --- | --- |
| Programming Language | Python 3.x |
| Data Processing | Pandas, NumPy |
| Visualization | Matplotlib, Seaborn, Plotly |
| Machine Learning | Scikit-Learn, XGBoost |
| Explainable AI | SHAP |
| Database | SQLite |
| Dashboard | Streamlit |
| Version Control | Git & GitHub |
| Deployment | Streamlit Cloud |

4. Architecture Overview

Raw Transaction Dataset
↓
Data Cleaning & Validation
↓
Exploratory Data Analysis
↓
Feature Engineering
↓
SQLite Database
↓
Machine Learning Models
(Logistic Regression, Random Forest, XGBoost)
↓
Model Evaluation
↓
Risk Score Engine
↓
Fraud Prediction System
↓
Streamlit Dashboard

5. Project Modules

Module 1 – Data Acquisition & Preparation

Objectives:

- Load transaction dataset

- Understand data structure

- Create data dictionary

Tasks:

- Missing value treatment

- Duplicate removal

- Outlier analysis

- Data normalization

Deliverables:

- Clean dataset

- Data quality report

Module 2 – Exploratory Data Analysis

Objectives:

- Understand fraud behavior

- Identify fraud patterns

Visualizations:

- Fraud vs Non-Fraud Distribution

- Transaction Amount Distribution

- Correlation Heatmap

- Fraud Trends by Time

- Fraud Frequency Analysis

Deliverables:

- EDA Notebook

- EDA Report

Module 3 – Feature Engineering

Objectives:

- Improve model performance

Features:

- Transaction Amount Categories

- Time-Based Features

- Risk Indicators

- Behavioral Features

Deliverables:

- Feature Engineering Pipeline

Module 4 – Fraud Detection Models

Model 1

Logistic Regression

Model 2

Random Forest

Model 3

XGBoost

Evaluation Metrics:

- Accuracy

- Precision

- Recall

- F1 Score

- ROC-AUC

Deliverables:

- Model Comparison Report

Module 5 – Explainable AI

Objectives:

- Explain model decisions

Tools:

- SHAP

Deliverables:

- Feature Importance Report

- SHAP Visualizations

Module 6 – Fraud Risk Scoring Engine

Objectives:

- Convert predictions into risk levels

Risk Categories:

Low Risk
0–30

Medium Risk
31–70

High Risk
71–100

Deliverables:

- Risk Scoring Module

Module 7 – Interactive Dashboard

Page 1 – Executive Dashboard

KPIs:

- Total Transactions

- Total Fraud Cases

- Fraud Rate

- Average Transaction Amount

Page 2 – Fraud Analytics

Visualizations:

- Fraud Trend Analysis

- Fraud by Transaction Amount

- Fraud Distribution Charts

Page 3 – Risk Analysis

Visualizations:

- Risk Score Distribution

- High-Risk Transactions

- Fraud Heatmaps

Page 4 – Transaction Explorer

Features:

- Search Transactions

- Filter by Amount

- Filter by Fraud Status

Page 5 – Prediction Center

User Inputs:

- Transaction Amount

- Transaction Features

Outputs:

- Fraud / Genuine Prediction

- Risk Score

- Probability

6. 30-Day Execution Plan

Week 1 – Data Understanding & Preparation

Day 1

Project setup and dataset review

Day 2

Data dictionary creation

Day 3

Missing value analysis

Day 4

Duplicate and outlier handling

Day 5

Data cleaning completion

Day 6

Initial visualizations

Day 7

Week 1 checkpoint

Deliverables:

- Clean dataset

- EDA draft

Week 2 – EDA & Feature Engineering

Day 8

Fraud distribution analysis

Day 9

Correlation analysis

Day 10

Transaction behavior analysis

Day 11

Feature creation

Day 12

Feature selection

Day 13

Data transformation

Day 14

Week 2 checkpoint

Deliverables:

- Final feature dataset

Week 3 – Machine Learning

Day 15

Logistic Regression

Day 16

Random Forest

Day 17

XGBoost

Day 18

Hyperparameter tuning

Day 19

Model evaluation

Day 20

SHAP explainability

Day 21

Week 3 checkpoint

Deliverables:

- Best model selected

Week 4 – Dashboard Development

Day 22

Streamlit setup

Day 23

Executive Dashboard

Day 24

Fraud Analytics Page

Day 25

Risk Analysis Page

Day 26

Transaction Explorer

Day 27

Prediction Center

Day 28

Dashboard integration

Day 29

Testing & bug fixes

Day 30

Final documentation and submission

Deliverables:

- Complete Streamlit Application

- GitHub Repository

- Project Report

- Presentation

7. Expected Deliverables

Mandatory

- Source Code

- GitHub Repository

- Streamlit Dashboard

- Project Report PDF

- PowerPoint Presentation

Recommended

- SHAP Visualizations

- Dashboard Screenshots

- Architecture Diagram

- Resume Project Description

8. Evaluation Criteria

| Category | Weight |
| --- | --- |
| Data Cleaning & EDA | 20% |
| Feature Engineering | 15% |
| Model Quality | 25% |
| Dashboard Design | 20% |
| Documentation | 10% |
| Presentation & GitHub | 10% |

9. Portfolio Value

This project demonstrates:

Data Analytics Skills

- Data Cleaning

- Exploratory Analysis

- KPI Design

- Dashboarding

Data Science Skills

- Feature Engineering

- Classification Models

- Explainable AI

- Model Evaluation

Business Intelligence Skills

- Fraud Monitoring

- Risk Analysis

- Decision Support Systems

10. Future Enhancements

- Real-Time Fraud Alerts

- Email Notification System

- Cloud Deployment

- Advanced Ensemble Models

- Financial Risk Forecasting

Project Name:
FraudShield AI – Financial Fraud Detection & Analytics Platform

Portfolio Level:
Advanced Data Science & Analytics Project

Target Roles:
Data Analyst • Business Analyst • Data Scientist • Analytics Intern